| Team 25 |  | Capstone Project I Minutes of Meeting # 1 Date: September 12, 2025 Time: 12:00PM – 02:00PM Location: Zoom |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Attendees: |  | Team member 1: Bayat, Mehrad Team member 2: Molahosseini, Parsa Team member 3: Buhain, Kevin George Team member 4: Somera, Jerry-Lee |  |  |  |  |
| Agenda |  |  |  |  |  |  |
| Item | Description |  | Responsibility | Planned completion Date | Status % done till date | Actual Date |
| Project Proposal | Catfish AI Project approval and discussion |  | All | 12/Sep/2025 | 4 | 12/Sep/2025 |
| Next meeting date | Date: September 19, 2025 Time: 12:00PM – 02:00PM Location: Zoom Agenda: Catfish AI Sprint 1 planning Signature: Team member 1: Bayat, Mehrad Team member 2: Buhain, Kevin George Team member 3: Molahosseini, Parsa Team member 4: Somera, Jerry-Lee |  |  |  |  |  |

| Team 25 |  | Capstone Project I Minutes of Meeting # 2 Date: September 19, 2025 Time: 12:00PM – 02:00PM Location: Zoom |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Attendees: |  | Team member 1: Molahosseini, Parsa Team member 2: Buhain, Kevin George |  |  |  |  |
| Agenda |  |  |  |  |  |  |
| Item | Description |  | Responsibility | Planned completion Date | Status % done till date | Actual Date |
| Review of previous meeting | Project approval & project summary details |  | All | 12/Sep/2025 | 100% | 12/Sep/2025 |
| Project Proposal Changes | Project changed from Catfish AI to Study Buddy |  | All | 19/Sep/2025 | 100% | 19/Sep/2025 |
| Project Summary | Project Summary document |  | Parsa | 25/Sep/2025 | 100% | 19/Sep/2025 |
| High Level Requirements | Project High Level requirements document |  | Mehrad | 25/Sep/2025 | 0% | 19/Sep/2025 |
| Project Vision | Project Vision document |  | Jerry | 25/Sep/2025 | 0% | 19/Sep/2025 |
| MOTM | Minutes of the meeting summary per group meeting |  | Kevin | 25/Sep/2025 | 30% | 19/Sep/2025 |
| Next meeting date | Date: September 19, 2025 Time: 12:00PM – 02:00PM Location: Zoom Agenda: Sprint 1 planning Signature: Team member 1: Bayat, Mehrad Team member 2: Buhain, Kevin George Team member 3: Molahosseini, Parsa Team member 4: Somera, Jerry-Lee |  |  |  |  |  |

| Team 25 |  | Capstone Project I Minutes of Meeting # 3 Date: September 25, 2025 Time: 12:00PM – 02:00PM Location: Zoom |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Attendees: |  | Team member 1: Molahosseini, Parsa Team member 2: Buhain, Kevin George Team member 3: Somera, Jerry-Lee |  |  |  |  |
| Agenda |  |  |  |  |  |  |
| Item | Description |  | Responsibility | Planned completion Date | Status % done till date | Actual Date |
| Review of previous meeting | Sprint 1 requirements |  | All | 25/Sep/2025 | 100% | 27/Sep/2025 |
| Project Summary | Project Summary document |  | Parsa | 28/Sep/2025 | 100% | 25/Sep/2025 |
| High Level Requirements | Project High Level requirements document |  | Mehrad | 28/Sep/2025 | 100% | 25/Sep/2025 |
| Project Vision | Project Vision document |  | Jerry | 28/Sep/2025 | 100% | 25/Sep/2025 |
| MOTM | Minutes of the meeting summary per group meeting |  | Kevin | 28/Sep/2025 | 100% | 25/Sep/2025 |
| Next meeting date | Date: October 03, 2025 Time: 12:00PM – 02:00PM Location: Zoom Agenda: Sprint 2 requirements planning Signature: Team member 1: Bayat, Mehrad Team member 2: Buhain, Kevin George Team member 3: Molahosseini, Parsa Team member 4: Somera, Jerry-Lee |  |  |  |  |  |